## Slide 1
UNIVERSITY OF CLAUDE
CSCE 606 — Software Engineering
MODULE 12
Process
How teams organise work, and what the evidence says.
CSCE 606 · Module 12 of 13 · original material, share freely

## Slide 2
MODULE OUTCOMES
What you will be able to do
▪ Explain why waterfall persisted and what it got right.
▪ Explain what the Agile Manifesto actually said.
▪ Distinguish agile principles from Agile ceremony.
▪ Estimate honestly, and explain why estimates are unreliable.
▪ Judge a process by what it optimises.
CSCE 606 · Software Engineering — Module 12
1
Notes: State the outcomes before the content. Every slide that follows exists to serve one of these.

## Slide 3
PART 1
Waterfall
Maligned, and the original paper said the opposite of what people think.
CSCE 606 · Software Engineering — Module 12
2

## Slide 4
Royce's 1970 paper argued against the model it is credited with
THE HISTORICAL CORRECTION
Royce presented the sequential model — requirements, design, implementation, verification — and then wrote that it 'is risky and invites failure'.
His recommendation was to do it twice, and to feed testing back into design. Essentially an iterative process.
The sequential diagram was adopted and the argument against it was not, which is among the more consequential misreadings in the field.
What it got right: thinking before building; writing things down; that late changes cost more than early ones. Those remain true.
CSCE 606 · Software Engineering — Module 12
3

## Slide 5
WHY IT FAILS
Where sequential development breaks
▪ Requirements are not knowable up front (Module 02). People learn what they want by using something.
▪ No feedback until the end. A misunderstanding in week two surfaces in month nine.
▪ No working software for a long time, so progress cannot be verified — only reported.
▪ Change is treated as failure, so it is resisted rather than planned for.
▪ The core problem is feedback latency.
CSCE 606 · Software Engineering — Module 12
4
Notes: Framing it as a feedback-latency problem makes the agile response feel like engineering rather than ideology.

## Slide 6
PART 2
What Agile said
Four sentences, and most of what followed is not in them.
CSCE 606 · Software Engineering — Module 12
5

## Slide 7
THE MANIFESTO
Four preferences, 2001
Over
Value more
Processes and tools
Individuals and interactions
Comprehensive documentation
Working software
Contract negotiation
Customer collaboration
Following a plan
Responding to change
CSCE 606 · Software Engineering — Module 12
6
Notes: The dropped caveat is why 'agile means no documentation' became a widespread misreading.

## Slide 8
Agile principles and Agile ceremony are different things
THE DISTINCTION THAT MATTERS
The principles are modest and well supported: deliver frequently, get feedback, respond to change, keep it simple, reflect and adjust.
The ceremony is what was sold: two-week sprints, story points, velocity, stand-ups, retrospectives, certifications, consultants.
Much of the ceremony has no evidence behind it, and some of it contradicts the principles — a two-week sprint commitment is a plan you are not supposed to change.
Evaluate any practice by whether it shortens the feedback loop. If it does not, it is overhead regardless of what it is called.
CSCE 606 · Software Engineering — Module 12
7

## Slide 9
PART 3
Estimation
Unreliable for structural reasons.
CSCE 606 · Software Engineering — Module 12
8

## Slide 10
ESTIMATION
Why estimates are wrong
▪ The planning fallacy. People systematically underestimate, even knowing they do.
▪ Unknown unknowns. The work you did not know existed is, by definition, not in the estimate.
▪ Estimates become commitments the moment someone writes them down, so they get padded, so they become less informative.
▪ Estimating requires understanding, and understanding usually arrives by doing the work.
▪ Historical data beats judgement — and almost nobody keeps it.
CSCE 606 · Software Engineering — Module 12
9
Notes: The estimate-becomes-commitment dynamic explains most dysfunction around planning.

## Slide 11
BETTER
Approaches that work better
Approach
Idea
Historical throughput
Measure how long similar items actually took
Ranges, not points
'Two to six weeks, most likely three'
Reference class
Compare against similar past projects, not from scratch
Slice smaller
Small items estimate better; errors cancel
#NoEstimates
Slice to similar size, count throughput, skip estimating
CSCE 606 · Software Engineering — Module 12
10
Notes: The #NoEstimates position is stronger than it sounds once you have uniform small items.

## Slide 12
Measure cycle time instead
THE PRACTICAL ALTERNATIVE
Cycle time — from starting an item to delivering it — is measured, not guessed.
Plot the distribution. 'Items like this take 3–10 days, 85% within 8' is a forecast with evidence, derived from your team on your codebase.
It improves automatically as you gather data, and it cannot be padded or negotiated.
And it directs attention usefully: reducing cycle time means removing waiting, which is where most of the time goes — not typing.
CSCE 606 · Software Engineering — Module 12
11

## Slide 13
PART 4
What the evidence supports
Less than the industry's confidence suggests.
CSCE 606 · Software Engineering — Module 12
12

## Slide 14
EVIDENCE
Practices by support
Practice
Evidence
Small batches, frequent delivery
Strong — DORA
Version control, CI, automated deploy
Strong
Loosely coupled architecture
Strong
Psychological safety
Strong — the best predictor found
Heavyweight change approval
Negative — worse on both axes
Specific ceremonies, story points
Weak to none
CSCE 606 · Software Engineering — Module 12
13
Notes: The change-approval finding is the most uncomfortable and the most ignored.

## Slide 15
The best predictor is whether people can speak up
THE FINDING NOBODY EXPECTED
Google's Project Aristotle set out to find what makes teams effective. The strongest factor was not skill, seniority, or process.
It was psychological safety: whether members believe they can admit a mistake, ask an obvious question, or disagree without being punished.
Mechanism: problems surface early. Bad news travels fast. People ask instead of guessing. Bugs get reported rather than hidden.
Which makes a blameless culture an engineering practice — it determines how quickly you learn about problems, which is the whole subject of this course.
CSCE 606 · Software Engineering — Module 12
14

## Slide 16
JUDGING
How to evaluate any process
▪ Does it shorten the feedback loop? The single best question.
▪ Does it surface problems early or hide them until a deadline?
▪ Does it reduce batch size?
▪ Does it make work visible?
▪ Is anyone deciding to continue it, or is it just what we do?
▪ A practice nobody can justify is ceremony. Stop it and see what breaks.
Most process dysfunction is practices retained after their reason expired.
CSCE 606 · Software Engineering — Module 12
15

## Slide 17
What to carry forward
1. Royce's 1970 paper argued against pure sequential development. The diagram was adopted and the argument was not.
2. Waterfall's core problem is feedback latency, not documentation or planning — both of which remain valuable.
3. The Agile Manifesto is four preferences with an explicit caveat that both sides have value. The caveat is routinely dropped.
4. Agile principles are modest and supported; Agile ceremony largely is not. Judge any practice by whether it shortens feedback.
5. Estimates are unreliable for structural reasons, and become commitments the moment they are written down. Measure cycle time instead.
6. Psychological safety is the strongest predictor of team effectiveness found, because it determines how fast problems surface.
CSCE 606 · Software Engineering — Module 12
16